## Slide 1: CubeSat Reaction Wheel Attitude Control Platform 9/12 Meeting
App Design: bit.ly/3sDujQC
Hardware Dev: bit.ly/3GHhKbJ
See it!
App Design: URL to design pdf
Hardware Dev: URL to Github
See it!
App Design: bit.ly/34qawvR
Demo: bit.ly/3HW2RmB
Survey: bit.ly/3hNF5yn
App Design: URL to design pdf
Hardware Dev: URL to Github
See it!
App Design: bit.ly/3sDujQC
Hardware Dev: bit.ly/3GHhKbJ
See it!
App Design: URL to design pdf
Hardware Dev: URL to Github
See it!

## Slide 2: General Updates
New Lab location!
  Old location will belong to EPPL until end of semester
We will continue work on CubeSat throughout the year in conjunction with ACTIV
  CubeSat will be the primary focus until Sep. 30th
Group engineer sessions: 6:00 pm to 8:00 pm Mon and Thurs

## Slide 3: Current Project Goal
Produce functioning attitude controller by 9/25
  1 DoF for now
Ignite Grant Paper submission by 9/30
Move on to ACTIV while CubeSat continues development
  CubeSat required to test ACTIV

## Slide 4: Current State
Transitioning to ODrive controllers as opposed to the doomed Moteus controllers
1 DoF prototype bus complete
  Motor and controller bolt hole configuration is accurate
ODrive velocity control capability acheived and example code is recorded
General control flow already tested on old CubeSat
  Transition should be smooth assuming no electrical meltdowns

## Slide 5: Action Items
Hardware
Configure 1 DoF bus w/ required electronics, keep in mind CoM : Justin
Finalize design and print bearing connection claw and axial :Ella
Implement threaded insert/bolt concept as opposed knob connection concept for modular connections : Ryan
Setup 80/20 testbed
Think of ways to increase moment of inertia of 3D-printed reaction wheel (Al in future): Jacob
Inverted Pendulum Reaction Wheel side project : Vish
  For purpose as a beginner test
Proceed to 2/3 DoF momentarily…

## Slide 6: Action Items
Electrical : Dylan
Design prototype electrical system (PCB not needed due to time crunch)
Research multi-motor control requirements using ODrive Pros
  Sketch proposed electrical system flow (non-EE version)

## Slide 7: Action Items
Software
Write python code for simple feedback loop (non PID)
  IMU orientation angles >> ODrive velocity control
  This will allow smooth transition to PID application
IMU filter algorithm (Ryan Taylor)
Options for beginners interested in software…